# Splat Fighters

Current Development Progress Report

Unity 3D Third-Person Paint Shooter Prototype | Course Project MVP

Report date: April 29, 2026

Current branch: main

Latest synced commit: 6cc0870 - Merge PR #7: 4.28 playable 2D shooter MVP

Current local state: Additional aiming and paint-display fixes are implemented locally and not yet committed.

# Executive Summary

The project has reached a playable MVP foundation. A third-person player can move, aim with a center-screen reticle, fire ink projectiles, paint a rectangular grid-based ground area, and see match score and timer feedback. The implementation favors course-project reliability and clear debugging over realistic texture painting, networking, or complex transformation mechanics.

The most recent local work fixed the aim-to-paint alignment path by making the crosshair ray the authoritative paint target, ignoring projectile colliders during aiming, and correcting the runtime paint overlay texture mapping.

# Progress Snapshot

Done - Project setup: Unity URP project folders, generated scene assets, Editor setup utility, and CI workflow are present.

Done - Paint grid scoring: The paintable floor is divided into grid cells with TeamA, TeamB, and unpainted ownership states.

Done - Shooting chain: InkWeapon and InkProjectile connect firing, projectile movement, intended impact points, and PaintManager calls.

Done - Player control: CharacterController movement, jumping, camera-relative input, and weapon firing are implemented.

Done - Third-person aim and camera: Orbit camera, center reticle, screen-center ray aiming, character rotation, and weapon rotation are connected.

Done - Match loop and UI: GameManager, MatchTimer, and ScoreUI support a simple timed territory-control presentation.

Next - Graybox 3D map: The test scene still needs boundaries, obstacles, cover, ramps, central contest space, and team spawn points.

Next - TeamB bot: A simple AI opponent is needed so territory scoring becomes a visible two-team gameplay loop.

# Completed Implementation Details

## 1. Grid-Based Painting and Scoring

PaintableArea represents a rectangular paintable floor divided into configurable gridWidth x gridHeight cells.

PaintGridCell stores the current owning Team value: None, TeamA, or TeamB.

PaintAtWorldPosition(Vector3 worldPosition, float radius, Team team) converts world hit points into local grid coordinates and paints cells inside the radius.

GetCoveragePercent(Team team) and GetCellCount(Team team) support scoring and UI display.

Scene view Gizmos and a runtime transparent overlay make paint state easy to debug during demonstrations.

## 2. Weapon, Projectile, and Paint Link

InkWeapon owns projectile prefab, fire point, team, projectile speed, paint radius, and fire cooldown settings.

InkProjectile supports Rigidbody movement, lifetime cleanup, optional sweep detection, and intended impact point painting.

The current MVP uses crosshair-direct painting as the authoritative gameplay result, while the projectile can remain visual-only for consistency.

Impact marker spawning is disabled by default, so unwanted blue hit feedback spheres no longer appear.

## 3. Player Control

PlayerController uses Unity CharacterController for predictable student-friendly movement without rigidbody tuning.

The player supports WASD movement, optional jump, camera-relative movement, rotation modes, and weapon firing.

PlayerInputHandler keeps input collection separate from movement logic so the project can later migrate to the New Input System more cleanly.

## 4. Third-Person Camera and Aiming

ThirdPersonCameraFollow provides a simple shoulder-style orbit camera with yaw, pitch, distance, shoulder offset, smoothing, and cursor lock.

AimController converts the center-screen reticle ray into a world-space aim target and direction.

AimController sends SetAimTarget and SetAimDirection to InkWeapon, rotates the character on the ground plane, and rotates the fire point toward the aim direction.

AimReticleUI creates a lightweight runtime reticle canvas, so the test scene does not require manual UI setup.

Recent local fix: aim rays ignore both the player hierarchy and InkProjectile instances, preventing previous shots from stealing the crosshair target.

## 5. Match Manager and Score HUD

GameManager starts and tracks match flow, optionally clears paint at match start, and references PaintManager and ScoreUI.

MatchTimer keeps match timing independent from UI and gameplay systems.

ScoreUI displays TeamA coverage, TeamB coverage, and match time, with an auto-create path for quick scene testing.

## 6. Editor Automation and Assets

SplatFightersMvpSceneSetup can regenerate the MVP shooting test scene from Tools/Splat Fighters/Create MVP Shooting Test Scene.

Generated assets include MVP_ShootingTest.unity, InkProjectile.prefab, and debug materials for ground, player, and TeamA projectile visuals.

The scene contains PaintManager, GameManager, PaintableGround, Player, Main Camera, Directional Light, and runtime UI creation paths.

# Current Verification Status

Passed - Patch formatting: git diff --check completed without whitespace errors.

Passed - Code language rule: No Chinese characters were found in Assets/Scripts or Assets/Editor script files.

Passed locally - Unity compile log scan: Recent Editor.log scan did not show new C# compiler errors.

Confirmed by user - Aim behavior: The user reported that the aiming function now works correctly.

Pending - GitHub sync for latest local changes: main is synced to PR #7, but the latest aiming fixes are still local modifications.

# Known Limitations and Placeholders

The current level is still mostly a flat test arena and does not yet have a graybox 3D combat layout.

Team B bot behavior is not implemented yet, so the current playable loop is still mostly a solo paint test.

Wall painting and arbitrary curved-surface painting are intentionally out of MVP scope and remain future extensions.

The MVP input path currently uses Unity legacy Input for speed of testing; migration to the New Input System remains pending.

Visual polish is minimal: no animation pass, audio, particle VFX, ink resource meter, reload behavior, or advanced weapon feedback yet.

The project remains single-player local only, matching the course-project scope and no-networking requirement.

# Recommended Next Development Steps

Build a graybox 3D map in MVP_ShootingTest with boundary walls, cover blocks, obstacles, central contest space, and two team spawn points.

Implement a simple TeamB BotController that moves between paint targets and calls InkWeapon.TryFire using TeamB settings.

Add TeamB visual materials so team ownership is readable during demos.

Add a lightweight match-end state to GameManager with winner text based on coverage percentage.

Migrate input to the New Input System after gameplay behavior is stable, keeping PlayerInputHandler as the migration boundary.

Polish usability with better HUD spacing, optional pause/reset controls, simple audio, and minor projectile/ink visuals.

# Course Milestone Status

Complete - Week 1 MVP foundation: Core grid paint system, shooting chain, player control, and basic scene setup are in place.

Mostly complete - Week 2 playable loop: Camera, aiming, score HUD, and timer are functional. Bot and graybox map remain the main missing gameplay pieces.

Not started - Week 3 demo polish: Needs map composition, TeamB opponent, match-end UI, presentation cleanup, and visual/audio polish.

# Current Core File Inventory

Managers: GameManager.cs, MatchTimer.cs

Painting: Team.cs, PaintGridCell.cs, PaintableArea.cs, PaintManager.cs

Player: PlayerInputHandler.cs, PlayerController.cs, ThirdPersonCameraFollow.cs, AimController.cs

Weapons: InkWeapon.cs, InkProjectile.cs

UI: AimReticleUI.cs, ScoreUI.cs

Editor Tools: SplatFightersMvpSceneSetup.cs

Scene and Prefabs: MVP_ShootingTest.unity, InkProjectile.prefab

Materials: MAT_Ground_Debug.mat, MAT_TestShooter_Debug.mat, MAT_InkProjectile_TeamA.mat

Note: This report reflects the repository state inspected on April 29, 2026. The latest local aiming and paint overlay fixes should be committed and pushed through a PR after playtesting confirms the result.